## Slide 1: Athena DevOps Approach

## Slide 2: DevOps implementation for Athena J&J
DevOps proposition for Athena overview
Identify the Process and Tools
Create Automate pipeline for create Docker Image for all the dependencies
Push the Image to Artifactory and Jforg scan.
Create Automate Pipeline for Jenkins for the below
  Checkout code
  Calculate Versioning
  Compiling
  Package
  Unit Test
  SonarQube Analysis
  Publishing to Frog
  Regression Test (Robot Framework Automation)

## Slide 3
Collect Requirements
Collect Requirements
Sprint
Check- in to Bitbucket
Evolving / Prototyping
Architecture
Test Engineer
Gated check-in Test coverage Review
Proposition plan for CI Process for Athena
Push Docker images to Artifactory
Pull Image from Repo
Verification
Development
Jenkins Job and scan for multiple branches
Docker images created with all dependencies and push Artifacts to Jfrog
Lint
Robot Framework Automation
Docker container

## Slide 4
Check- in to Bitbucket
Push Docker images to Artifactory
Pull Image from Repo as part of Jenkins pipeline
Jenkins Job and scan for multiple branches
Docker images created with all dependencies and push Artifacts to Jfrog
Lint
Robot Framework Automation
Identify the all the dependency software and package to install.
Steps for Docker image:
Create Dockerfile.
Create Pipeline for Docker image for pushing to Artifactory an Scan Artifacts
Steps for creating CI Pipeline
Stage 1: Check out code from BitBucket – Automate or Manual need to execute from Jenkins
Stage 2 : Pull Docker image
Stage 3: Creating Docker Container
Stage 4: Compile code in Docker container
Stage 5: Package code in Docker container
Stage 6: Unit Test Stage 7 : Static code Analysis in Docker Container(SonarQube) If Sonar success, then Pass the stage
Else
Fail the Build and notify the user with Logs.
Stage8: Lint test and report.
Stage 9: Execute Automation Test cases and Post Results
Stage 10 : Post Build actions
AICS - Build and Automation Pipeline - List of activities
Stage1
Stage 2
Stage3
Stage4
Stage 5
Docker container
Stage6
Stage7
Stage8
Jenkins Job and scan for multiple branches

## Slide 5
Start using pipeline
DevOps Start
2.Request tool access
1.Provision EAT Tools
3.Identify Deployment components
4.Choose JPM Pipeline
6.Create Bitbucket Repository
7.Configure Automation pipeline
8.Configure Jenkins pipeline
5.Choose a workflow
Athena : Jenkins Pipeline Manager

## Slide 6
Athena : CI pipeline – Where we stand.
Feature/
Develop
PREDEV/
DEV
Unit Test
Static Analysis
Version Calculation
Package
Publish
Root /Master
Docker Image
Create Image
Push to Jfrog
Scan Jfrog xray
Completed
InProgress
Yet to start
Completed

## Slide 7
List of Activities Completed
Creating Docker Images with Dependencies
Pushing and Scanning of Docker Image to Artifactory
Creating Automate Pipeline for Jenkins
Pulling Image from Artifactory and Create container
Executing sample Robot Test cases on Container
List of Dependencies
While using Jenkins Pipeline Manager , Docker container is removing as soon the stage is completed, So unable to find out issue.
Need to contact XENA team by proving Logs.
Takes lot of time to get Response.
While compiling code getting error which we could not be able to reproduce working locally, need to follow up with developer.
Taking time understand the Framework with limited access